Rapport Engineering Projects

Catégorie produit/service – Digital Trading Platform / AI Finance

Partenaire Extérieur : EFREI Paris – Pôle Léonard de Vinci

ArtEx

AI-Powered Fractional Art Trading & Perpetual Futures Platform

FP2ENG-25063-20260604

Authors: Yuhao Huang ; Yinghui Ren ; Lena Makri ; Berena-Jackie Douanla-Tchoutang-Malio ; Nelson-Harold Kamteu-Kamdem ; Dona-Prince-Ozias-Junior Mevi

Date: June 10, 2026

EFREI Paris — Innovation Project 2025–2026

Mots clés / Keywords

NFT Art Trading · Fractional Ownership · Perpetual Futures · Virtual Market Maker (VMM) · Geometric Brownian Motion · DeepSeek AI · Vue 3 · FastAPI · Cryptocurrency · Blockchain · Leveraged Trading · AI Account Monitor · Digital Art Marketplace

Résumé / Abstract

ArtEx is a student-built trading platform for digital art. The basic idea: instead of paying millions for a single NFT, users buy fractional shares and can trade them like crypto assets, including leveraged perpetual contracts. Since there are no real buyers at launch, we built a Virtual Market Maker (VMM) that keeps prices moving using Geometric Brownian Motion. Frontend is Vue 3 + Tailwind. Backend (FastAPI + PostgreSQL) is planned but not yet running. There is also a DeepSeek AI chatbot that recommends artworks based on what users say they like.

Revision History

| Name / Version | Date | Changes |
| --- | --- | --- |
| v0.1 – Initial scaffold | 2025-10-01 | Project kickoff; luxury art marketplace concept, Vue 3 frontend scaffold |
| v0.2 – AI Chatbot | 2025-11-15 | Integrated DeepSeek AI curator chatbot; API proxy pattern established |
| v0.3 – Crypto pivot | 2026-01-20 | Full redesign to crypto-native trading platform; VMM introduced; dark UI |
| v0.4 – Perpetual Futures | 2026-02-10 | Perpetual futures engine with leverage slider, TP/SL orders, liquidation logic |
| v0.5 – Wallet & Auth | 2026-03-15 | Mock auth (3 demo accounts), wallet connect (MetaMask, Phantom, Test Wallet) |
| v0.6 – AI Monitor | 2026-04-20 | AI Account Monitor ("小龍蝦接口"); 5-tab Portfolio view; Settings tab |
| v1.0 – Report Draft (25063) | 2026-06-04 | Final frontend feature-complete; backend scaffold planned; report generated |

Table of Contents

1  Keywords / Résumé

2  Introduction

3  Documentation and Terminology

3.1  Reference Documents

3.2  Glossary

4  Project Description – CDC – Lot 1

5  Function and Contribution of Actors – CDC – Lot 2

6  Technical Feasibility Studies – CDC – Lot 3

7  Test Suite – Specs

8  Analysis & Interpretation

9  Environmental Impact & Eco-Design

10  Conclusions & Perspectives

Appendix A  Gantt Chart

Appendix B  API Reference

Introduction

The NFT market peaked at around $2.9 billion in 2021 and then collapsed. What that exposed was something structural: if buyers disappear on most of these platforms, prices just stop. Nothing trades. And this was a market where a single Beeple sold for $69 million in March 2021, yet ordinary people had no realistic way in. You could not buy 0.1% of it. You could not short it if you thought it was overpriced. That felt like a real gap.

We started in October 2025 without a fixed plan. The first version was going to be a luxury art gallery website. Then in Sprint 3 we integrated live crypto prices, switched to a dark UI, and realised it looked more like a trading terminal. That is when the direction changed. The combination of art and leveraged financial instruments was not something we planned, it emerged from the build.

This document describes what we built, the decisions we made and why, and an honest account of where things stand. The backend and real auth are not live yet. What you will see in the demo is a complete frontend simulation.

Technical terms are defined in Section 3.2. The Gantt chart is in Appendix A and the API documentation is in Appendix B.

Documentation and Terminology

Reference Documents

| Document | Number / URL | Attached? | Application |
| --- | --- | --- | --- |
| CoinGecko API v3 Documentation | https://docs.coingecko.com | No | Live cryptocurrency price feeds |
| DeepSeek API Reference | https://platform.deepseek.com/docs | No | AI chat completion (OpenAI-compatible) |
| Vue 3 Composition API Docs | https://vuejs.org/guide | No | Frontend framework specification |
| FastAPI Documentation | https://fastapi.tiangolo.com | No | Backend REST API framework |
| BlockCypher Testnet API | https://www.blockcypher.com/dev/bitcoin | No | Bitcoin testnet payment processing |
| Vite Build Tool Docs | https://vitejs.dev | No | Frontend build system & dev server |
| ArtEx Pitch Deck | ArtEx_Pitch_Deck.pptx (local) | Yes | Platform overview, business model, roadmap |
| Beeple — Everydays: The First 5000 Days | Wikimedia Commons | No | Source for primary artwork asset |

Glossary

Terms

| Term | Definition |
| --- | --- |
| Fractional Share | A unit representing proportional ownership of a tokenised artwork. Each artwork is divided into 1,000,000 shares. |
| Perpetual Future | A derivative contract with no expiry date that tracks the mark price of the underlying asset. P&L is settled continuously. |
| VMM (Virtual Market Maker) | A synthetic liquidity provider that generates bid/ask quotes and price history using a Geometric Brownian Motion model, ensuring tradability from day one. |
| Geometric Brownian Motion (GBM) | Stochastic process S(t+1) = S(t) × exp((μ−σ²/2)Δt + σε√Δt) used to simulate asset price evolution. |
| Liquidation Price | The mark price at which a leveraged position is forcibly closed: liqPrice = entry × (1 ± (1/leverage − 0.005)). |
| TP/SL Order | Take-Profit / Stop-Loss conditional order that automatically executes when the mark price reaches a predefined level. |
| AI Account Monitor | An autonomous agent that periodically reads the user's portfolio state and submits structured action commands to an external AI endpoint. |
| Mark Price | The fair value price of an artwork share, computed by the VMM at each 2-second tick. |
| Collateral | BTC deposited as margin to open a leveraged perpetual position. |

Acronyms

| Acronym | Meaning | Explanation |
| --- | --- | --- |
| NFT | Non-Fungible Token | Blockchain-based proof of ownership for a unique digital asset |
| VMM | Virtual Market Maker | Synthetic liquidity provider; see Terms above |
| GBM | Geometric Brownian Motion | Stochastic process for price simulation |
| API | Application Programming Interface | Standardised protocol for software communication |
| SPA | Single-Page Application | Web app where navigation occurs without full-page reloads |
| ORM | Object-Relational Mapper | SQLAlchemy layer translating Python objects to SQL queries |
| GDPR | General Data Protection Regulation | EU regulation on personal data processing |
| DeFi | Decentralised Finance | Financial services built on blockchain infrastructure |
| POC | Proof of Concept | Functional prototype demonstrating feasibility without production hardening |
| TRL | Technology Readiness Level | NASA/ESA scale 1–9 measuring maturity of a technology |
| TP/SL | Take-Profit / Stop-Loss | Conditional order types for automated risk management |

Project Description – CDC – Lot 1  (3 pages)

Introduction and Strategic Challenges

The art market is hard to get into. Prices are not public, you need the right contacts to attend the serious auctions, and even then you are looking at minimum entry points most people cannot afford. When OpenSea volumes collapsed in 2022, it was partly because platforms like that have no mechanism to maintain prices if buyers step back, everything just freezes. Our challenge: build something that is tradeable from day one, before any real user community exists.

A few problems came up early that shaped how we built things. The legal question was the first: it is genuinely unclear whether leveraged trading on art price movements counts as a financial product or gambling under French law, and we never found a definitive answer. Then the cold-start problem, without our VMM, the platform would have no prices at launch, so nothing to trade. We spent a lot of time on API key security too, after seeing how easy it is to accidentally expose keys in a JS bundle. The AI hallucination risk was something we debated internally for a while. When an autonomous agent can execute real trades based on LLM output, wrong answers are not just embarrassing.

Market Needs

We looked at the main platforms: SuperRare, OpenSea, Foundation. They let you buy and sell NFTs. None of them have leverage, fractional ownership, or any AI layer. On the finance side, Robinhood proved that simplified leveraged products work for retail if the interface is right. Artprice says the average NFT collector is 18 to 34, the same group already trading perpetuals on Binance. As far as we could find, no one had put these two things together.

Product / Service Description

Here is what the platform actually does:

Fractional shares: each artwork is split into 1,000,000 shares, priced by the VMM. Users buy and sell with BTC.

Perpetual futures: long or short, 1 to 50x leverage, BTC as collateral. Liquidation and funding mechanics follow what Binance and Bybit do.

TP/SL orders: conditional triggers checked every 2 seconds. Close automatically when price crosses the set level.

AI chat: DeepSeek-powered, recommends artworks based on what you say you like.

AI Account Monitor: reads your portfolio as JSON, sends it to an external LLM endpoint, gets back action commands, and executes them. No human in the loop.

Multi-Wallet Connect: Supports MetaMask, Coinbase Wallet, Phantom (Solana), and a Test Wallet for demo purposes.

Live Crypto Pricing: Top-5 cryptocurrencies (BTC, ETH, BNB, SOL, XRP) displayed in a ticker bar; all artwork prices denominated in user-selected crypto with fiat reference (6 currencies).

Innovative Nature of the Solution

What we think actually differentiates ArtEx from existing solutions:

VMM with GBM: most DEXes need real buyers and sellers on both sides. If nobody shows up, nothing trades. Our VMM generates synthetic prices using Geometric Brownian Motion, so the platform works from the first second even with zero real users. This was probably the part we found most satisfying to build.

Compounded volatility: the artwork price moves independently via the VMM (around 0.3 per year), and BTC moves live from CoinGecko (around 0.8 per year). At 50x leverage, those two sources multiply together in a way we could not find in any existing financial instrument. A 1% BTC move can mean a 50% P&L swing. It is extreme. We kept it because it is also genuinely novel, but we would want serious risk warnings in a real product.

AI Account Monitor: this is the one we are least sure about from a legal perspective. It reads your portfolio as JSON, sends it to an external LLM, gets structured action commands back, and executes them without any human confirmation. We had not seen this done in an educational context before, which is part of why we wanted to try it.

Freedom to Operate and Regulatory Constraints

Since ArtEx uses simulated transactions with no real money, none of these regulations apply to us right now. But when we thought about what a commercial version would actually face, the picture got complicated quickly.

MiFID II: Perpetual contracts on art assets would almost certainly count as complex financial instruments under EU law, requiring ESMA registration and retail suitability assessments before any real user could open a position.

GDPR: trade history and AI interaction logs are personal data. A real deployment would need EU-based storage, deletion mechanisms, and proper consent. We do not have any of that in the POC, it is out of scope while there is no real money involved.

AML/KYC: real crypto-to-fiat conversion means identity verification under AMLD5/6. Not implemented. There is no actual money moving.

IP licensing: our images come from Wikimedia Commons under Creative Commons licences, which is fine for a student project. It would not be fine commercially, we would need actual agreements with artists or rights holders.

Gambling law: This is the one that concerns us most. Leveraged speculation on near-randomly generated prices looks a lot like gambling under French law (Article L324-1 of the Code de la sécurité intérieure). We are not sure how that line is drawn in practice, and we suspect a specialist lawyer would not give a clean answer either.

Market Positioning and Competitive Advantage

SWOT Analysis:

| Strengths | Weaknesses |
| --- | --- |
| VMM guarantees liquidity at launch | Regulatory grey area (MiFID II / gambling law) |
| Dual-asset volatility creates unique product | Simulated finance: no real monetary value in POC |
| AI automation differentiates from manual platforms | Cold-start user acquisition challenge |
| Low infrastructure cost (Vue SPA + FastAPI) | Artwork IP licensing not yet secured |

| Opportunities | Threats |
| --- | --- |
| Growing retail DeFi user base (18–34 demographic) | Regulatory crackdown on crypto derivatives |
| AI agent investment tools gaining mainstream traction | Competitor platforms (Blur, SuperRare) with network effects |
| Art market digital transformation still early-stage | NFT market sentiment remains negative post-2022 crash |
| B2B white-label potential for art galleries | Smart contract audit costs if on-chain implementation pursued |

Environmental Impact Assessment

Right now the platform runs on our laptops. Environmental footprint is basically just our dev machines. For a real deployment we would pick Vercel or Fly.io since both run on renewable energy, we would keep ownership in the database rather than on-chain, and if we ever need settlement we would use Ethereum PoS, which is around 99.95% more efficient than Bitcoin proof-of-work.

Cloud hosting on Vercel or Fly.io: both use renewable energy, which takes care of Scope 2 emissions.

No blockchain transactions are executed in the POC — artwork ownership is maintained in a PostgreSQL database, avoiding PoW mining energy costs.

If real on-chain settlement is added, Ethereum PoS (post-Merge) reduces energy per transaction by ~99.95% vs. PoW Bitcoin.

Work Programme and TRL Assessment

| Phase | Milestone | TRL | Status |
| --- | --- | --- | --- |
| Phase 1 | Frontend SPA: routing, design system, VMM, trading UI | TRL 3–4 | COMPLETE |
| Phase 2 | AI integration: DeepSeek curator, AI Account Monitor | TRL 4 | COMPLETE |
| Phase 3 | Backend: FastAPI, PostgreSQL, real auth, Alembic migrations | TRL 2–3 | PLANNED |
| Phase 4 | Wallet integration (real EIP-1193), test-net BTC settlement | TRL 2 | PLANNED |
| Phase 5 | Regulatory review, security audit, production deployment | TRL 5–6 | NOT STARTED |

Function and Contribution of Actors – CDC – Lot 2  (1 page)

Team Organisation

The project team consists of EFREI ING3 students with the following responsibilities:

| Actor | Role | Contribution |
| --- | --- | --- |
| Yuhao Huang | Lead Developer & Architect | Frontend architecture (Vue 3), VMM design, AI integration, API proxy security pattern |
| Yinghui Ren | Frontend Developer | UI components, Tailwind CSS design system, responsive layouts, dark theme |
| Lena Makri | Product & UX | User experience design, competitive analysis, market research, pitch deck |
| Berena-Jackie Douanla-Tchoutang-Malio | Backend Developer | FastAPI scaffold, PostgreSQL schema, Alembic migrations (planned) |
| Nelson-Harold Kamteu-Kamdem | Blockchain & Wallet Integration | Wallet connect (EIP-1193), crypto payment flows, testnet BTC integration |
| Dona-Prince-Ozias-Junior Mevi | Data & AI | GBM parameter tuning, DeepSeek AI integration, AI Monitor design, regulatory research |
| EFREI Supervisor | Academic Supervisor | Project guidance, milestone validation, final evaluation |

Team Motivation and Values

Honestly, a few of us already trade crypto. Junior had been experimenting with AI trading bots on his own. Yuhao wanted a project with a strong design challenge. When we put those interests together, the idea of applying crypto-trading mechanics to art felt like something worth building. The fact that we were building something with obvious parallels to gambling, and trying to do it carefully, made it more interesting than a straightforward marketplace would have been.

Project Management Methodology

We aimed for two-week sprints. In practice, Sprint 3 ran long because we decided to redo the whole UI after switching from the gallery concept to a trading platform. The AI Monitor also took longer than expected, it is hard to test properly without a real backend. Weekly calls, GitHub for everything. It worked.

| Sprint | Period | Goal | Deliverable |
| --- | --- | --- | --- |
| 1 | Oct–Nov 2025 | Concept & design | Wireframes, competitive analysis, tech stack decision |
| 2 | Nov–Dec 2025 | Frontend scaffold & AI chat | Vue SPA + Tailwind, DeepSeek proxy, chatbot component |
| 3 | Jan 2026 | Crypto pricing & dark redesign | CoinGecko integration, full dark UI, crypto denominated prices |
| 4 | Feb 2026 | VMM & trading engine | GBM VMM, Pinia trading store, spot buy/sell |
| 5 | Mar 2026 | Perpetual futures & wallet | Perp engine, leverage, TP/SL, wallet connect modal |
| 6 | Apr 2026 | Auth, AI Monitor, Portfolio | Demo accounts, 5-tab AccountView, AI account monitor |
| 7 | May–Jun 2026 | Polish, report & pitch deck | Logo, Settings, PowerPoint, this report |

Technical Feasibility Studies – CDC – Lot 3  (3 pages)

Physical Environment

The POC requires no dedicated physical infrastructure. Development and demo execution requires:

A development workstation running Windows 10/11, macOS 12+, or Ubuntu 22.04

A modern web browser (Chrome 120+, Firefox 122+, Edge 120+) with JavaScript enabled

Internet connectivity for CoinGecko price feeds and DeepSeek API calls

For production deployment, a cloud-hosted VPS (e.g., Fly.io, Hetzner) with at least 2 vCPU / 4 GB RAM would be required to run the FastAPI backend and PostgreSQL database.

Hardware Environment

| Component | Minimum Specification | Purpose |
| --- | --- | --- |
| Development PC | Intel i5 / 8 GB RAM / SSD | Run Vite dev server + FastAPI locally |
| Browser | Chrome 120+ / Firefox 122+ | Execute Vue SPA + crypto wallet extensions |
| Internet | 5 Mbps stable connection | CoinGecko API polling (60s interval), DeepSeek AI calls |
| MetaMask Extension | Browser extension v11+ | EIP-1193 wallet provider (optional — Test Wallet available) |

Software Environment

Frontend dependencies (package.json):

| Package | Version | Purpose |
| --- | --- | --- |
| vue | 3.x | Reactive UI framework (Composition API) |
| vite | 5.x | Build tool, dev server, proxy configuration |
| tailwindcss | 3.x | Utility-first CSS framework |
| pinia | 2.x | State management (trading, prices, auth, wallet stores) |
| vue-router | 4.x | Client-side routing (/, /market, /trade/:id, /account, etc.) |
| axios | 1.x | HTTP client for backend API calls |

Backend dependencies (requirements.txt) — planned:

| Package | Version | Purpose |
| --- | --- | --- |
| fastapi | 0.110+ | Async REST API framework |
| sqlalchemy | 2.x | Async ORM for PostgreSQL |
| alembic | 1.x | Database migration management |
| pydantic | 2.x | Request/response schema validation |
| psycopg2-binary | latest | PostgreSQL adapter |
| redis | latest | Caching layer for price data |
| python-jose | latest | JWT token auth |
| python-pptx | 0.6+ | PowerPoint generation (make_ppt.py) |

External Services:

| Service | Purpose | Authentication |
| --- | --- | --- |
| CoinGecko API v3 | Live BTC/ETH/BNB/SOL/XRP USD prices + 24h change | No API key (free tier, via Vite proxy /coingecko) |
| DeepSeek Chat API | AI art curator + account monitor LLM | Bearer token, injected server-side via Vite proxy /llm-api |
| BlockCypher Testnet | Bitcoin testnet payment processing | API token (checkout flow, /blockcypher proxy) |
| Wikimedia Commons | NFT artwork images (Beeple, Xcopy, Pak, Refik Anadol) | None (CC licensed) |

Data

Everything runs in memory right now, with a few things in localStorage. No server database yet, that is Phase 3. Data we are holding: six artworks with metadata, hardcoded in trading.js; price history as a 60-tick ring buffer per artwork at 2-second resolution; wallet state with USD, BTC, share holdings, open perp positions, TP/SL orders and trade history; auth state; and display preferences. A real backend would need user, artwork, holding, position, order, price snapshot and AI action log tables. Ninety-day log retention minimum for GDPR compliance.

Artwork data: 6 NFT works with metadata (title, artist, bio, tags, year, medium, edition, image URLs). Static in trading.js.

Price history: Ring buffer of last 60 VMM ticks per artwork (2-second resolution). ~480 data points in memory.

User wallet: {usd, btc, shares{}, perpPositions[], tpslOrders[], orderHistory[]}. Seeded from demo account on login.

Auth state: {username, displayName, color, initials}. Persisted in localStorage key artex_user.

Price preferences: {selectedCrypto, selectedFiat}. Persisted in localStorage keys artex_crypto, artex_fiat.

In a production backend, the following PostgreSQL tables would be required: users, artworks, share_holdings, perp_positions, orders, price_snapshots, ai_action_logs. GDPR compliance would require a data retention policy and anonymisation of trading logs after 90 days.

Test Suite – Specs  (3 pages)

Tests are grouped by feature, not by unit. Each one maps to something a real user would actually try to do. They run T01 through T18. The OK/NOK column gets filled in at the live demo.

Requirement 1: Fractional Share Trading

Goal: a logged-in user with a wallet connected can buy and sell fractional shares, with portfolio balance updating immediately after each trade.

| No. | Description | Execution Scenario | Expected Result | OK/NOK |
| --- | --- | --- | --- | --- |
| T01 | User logs in with demo account | Navigate to site; click person icon; select "Demo Trader"; click Quick Login | User is logged in; wallet seeded with $10,000 USD and 0.1 BTC; portfolio tab accessible |  |
| T02 | Connect Test Wallet | Click "Connect Wallet"; select "Test Wallet"; click Connect | Wallet connected; address 0xTest4rtEx… displayed in header; green pill shown |  |
| T03 | Buy 100 shares at market price | Navigate to /trade/1 (Beeple); enter 100 in Buy Shares input; click Buy | Trade executes; BTC deducted from wallet; holdings updated; trade appears in order history |  |
| T04 | Sell 50 shares | In Holdings tab of AccountView; click Sell on Beeple; enter 50; confirm | BTC credited; share balance reduced by 50; order history updated |  |
| T05 | Insufficient funds rejection | Attempt to buy 10,000,000 shares (exceeds wallet balance) | Error message displayed; no trade executed; wallet unchanged |  |
| T06 | Price updates in real time | Observe mark price on any artwork card for 10 seconds | Price changes visibly every ~2 seconds; sparkline updates; MCap recomputes |  |

Requirement 2: Perpetual Futures Trading

Objective: A connected user must be able to open leveraged long/short positions, set TP/SL levels, monitor live PnL, and have positions liquidated automatically when margin falls below 0.5% of position value.

| No. | Description | Execution Scenario | Expected Result | OK/NOK |
| --- | --- | --- | --- | --- |
| T07 | Open 10× long position | In TradingView Perp panel: select Long, set leverage 10×, deposit 0.005 BTC; click Open | Position created; displayed in Positions tab with entry price, size, liq price; BTC collateral deducted |  |
| T08 | Live PnL update | Observe open position card for 30 seconds | PnL value updates every ~2s; colour changes green/red with price movement |  |
| T09 | Set TP/SL on position | In Positions tab, click TP/SL on open position; enter TP +20% / SL −10%; save | TP/SL order created; visible in Orders tab; close price targets shown |  |
| T10 | Liquidation simulation | Open 50× short position with minimal collateral; wait for price to move against position | Position auto-closed at liquidation price; "Liquidated" entry in order history; toast notification shown |  |
| T11 | Close position manually | Click "Close" on an open position in Positions tab | Position closed at current mark price; PnL realised; BTC collateral + profit/loss returned to wallet |  |
| T12 | Open short position | Select Short, 5× leverage, 0.01 BTC collateral; open | Short position created with correct liq price above entry price; PnL positive when price falls |  |

Requirement 3: AI Curator Chat

Objective: The AI chat widget must call the DeepSeek API via Vite proxy, return a non-templated LLM response, and include relevant artwork recommendations with links.

| No. | Description | Execution Scenario | Expected Result | OK/NOK |
| --- | --- | --- | --- | --- |
| T13 | AI responds to free-form preference | Open chat widget; type "I like dark abstract digital art with high volatility"; send | AI returns personalised response (not template); recommends ≥1 artwork; link to /trade/:id included |  |
| T14 | API key security | Open browser DevTools → Network; inspect POST to /llm-api | Authorization header NOT visible in browser; request headers show proxy forwarding only |  |
| T15 | Error graceful handling | Disconnect internet; send a chat message | Error message displayed ("Unable to reach AI service"); no crash; retry possible |  |

Requirement 4: AI Account Monitor

Objective: The AI Monitor must periodically send account state to an external AI endpoint, receive action commands, and execute them autonomously on the trading engine.

| No. | Description | Execution Scenario | Expected Result | OK/NOK |
| --- | --- | --- | --- | --- |
| T16 | Configure and enable monitor | In AccountView → AI Monitor tab: enter endpoint URL, API key, set interval 30s; toggle Enable | Monitor activates; countdown timer displayed; status shows "Active" |  |
| T17 | Action command execution | Configure endpoint to return {"actions": [{"type": "buy_shares", "artworkId": 1, "shares": 10}]} | Monitor executes buy; action appears in Action Log with timestamp, type, and result |  |
| T18 | Action log persistence | After 3 monitor cycles; navigate away and return to AI Monitor tab | All 3 action entries remain visible in the log; no duplicate entries |  |

Analysis & Interpretation

Data Collection Protocols

No real users, so all our data came from our own test sessions. Here is what we captured:

VMM prices: 4-hour sessions, 2-second ticks, roughly 7,200 price points per artwork. We tuned the GBM parameters by eye until the charts looked like something a real volatile asset might produce, around 15% annualised vol.

DeepSeek latency: 800ms to 2.5 seconds depending on prompt length. Vite proxy overhead: about 15ms.

CoinGecko: 60-second polling ran for two hours without hitting any rate limit on the free tier, which was better than we expected.

Browser compatibility: Tested on Chrome 124, Firefox 126, Edge 124. No critical differences observed.

Results Presentation

Key functional results achieved at POC milestone (v1.0, June 2026):

| Metric | Target | Achieved | Notes |
| --- | --- | --- | --- |
| VMM liquidity | Continuous, no gaps | Yes — 2s tick rate | 6 artwork markets always have a mark price |
| AI chat latency | < 5 seconds | Avg 1.8s | DeepSeek API p95 ≈ 3.2s |
| Leverage range | 1×–50× | 1×–50× implemented | Slider with real-time liq price preview |
| Wallet options | ≥ 3 providers | 5 providers (incl. Test Wallet) | MetaMask, Coinbase, Phantom, WalletConnect, Test |
| Currency options | ≥ 3 crypto + 3 fiat | 5 crypto + 6 fiat | Persisted in localStorage |
| AI Monitor actions | All 6 action types | 6 types implemented | buy, sell, open_perp, close_perp, set_tpsl, cancel_tpsl |
| Mobile responsive | Tablet + desktop | Partial — desktop optimised | Mobile breakpoints incomplete |

Analysis Methods

To check whether our VMM produced believable prices, we compared a 30-day simulated series against historical Beeple NFT price data from OpenSea. The GBM model at σ=0.45/year gives visually plausible results, but it consistently underestimates sharp drops — the kind of sudden 50–70% collapse that happened across NFT markets in 2022. A jump-diffusion model, like Merton's 1976 formulation, would handle this more accurately. We did not implement it because of time and complexity constraints, but we think it would be the right direction for Phase 4.

We ran about 25 manual test prompts. DeepSeek gave reasonable responses in around 22 of them. The three failures were all vague inputs, things like I like everything that give it nothing to work with. 88% is not good enough for production, but it proved the approach is viable.

Interpretation & Discussion

The VMM works. Prices keep moving, the platform is always tradeable. But we should be clear about what that actually means: prices are generated by an algorithm, not by real buyers and sellers. Whether that makes it more like a prediction market or a casino is a question we do not have a clean answer to. We said this explicitly in the pitch deck because we thought it was important not to paper over it.

The AI Monitor works technically. But the liability question is unresolved. If an AI agent executes a sequence of trades that causes a large loss, who is responsible? In a simulation it does not matter. In a real product it would, and we do not think current regulation under MiFID II Article 17 is specific enough to give a clear answer yet.

The dual-volatility model creates something that does not exist in current markets. We found it interesting to build. We also found it very hard to explain clearly to anyone outside the project. A retail investor at 50x leverage with two independent volatility sources feeding into their P&L may not be in a situation where informed consent really means anything.

Conclusions

The core mechanics work. We built a platform that runs, generates prices, lets users open leveraged positions, and connects to a real AI API, all without infrastructure spend. The VMM solved the liquidity problem. The AI integration worked better than we expected. Frontend is demo-ready.

The gap between this POC and something shippable is mostly legal, not technical. The mechanics are hard to distinguish from gambling. Getting to commercial operation would need a legal opinion, and probably a fundamental redesign of the leverage model. We think that is worth saying directly.

Projection & Roadmap

| Phase | Timeline | Goal | KPI |
| --- | --- | --- | --- |
| Phase 3: Backend | Q3 2026 | Real auth, PostgreSQL persistence, REST API | All data persists across sessions |
| Phase 4: On-chain | Q4 2026 | Ethereum testnet settlement, real wallet transactions | First real ETH transaction on testnet |
| Phase 5: Legal | Q1 2027 | Regulatory assessment, GDPR compliance, IP licences | Legal opinion from EU financial lawyer |
| Phase 6: Beta | Q2 2027 | Closed beta with 100 real users, real small-value trades | 100 registered users, 1,000 trades |
| Phase 7: Launch | Q4 2027 | Public launch with ≥10 partner artists | 10 artists, €100K trading volume |

Environmental Impact & Eco-Design

We thought about environmental impact throughout the project. Partly because it is required, partly because NFTs have a genuinely bad reputation for energy use and we wanted to understand whether that reputation applies to what we built.

Digital Art vs. Physical Art: Environmental Baseline

Physical art has costs people do not usually think about: international air freight for paintings, climate-controlled storage, catalogues, event logistics. Art Basel Geneva reportedly generates around 30,000 tonnes of CO2e per edition. ArtEx does not have any of that. Nothing ships, nothing is stored physically, no events needed.

| Impact Category | Traditional Art Market | ArtEx (Digital) | Reduction |
| --- | --- | --- | --- |
| Artwork transport | Air/road freight per sale | Zero — digital delivery | ~100% |
| Physical print production | Paper, ink, framing per unit | Zero — no physical goods | ~100% |
| Storage & climate control | Warehouse energy 24/7 | Cloud storage only | >95% |
| Art fair attendance | Flights, hotels per event | Online platform — no events | ~100% |
| Server infrastructure | N/A | Cloud compute (see below) | New footprint (minimised) |

Platform Energy Consumption & Carbon Footprint Estimate

The platform footprint comes from three sources: server compute, users devices, and AI API calls. Right now, since it is all running locally, it is essentially just our laptops.

| Source | Consumption Estimate | CO₂e Equivalent | Notes |
| --- | --- | --- | --- |
| Vite dev server (local) | ~15W × dev hours | Negligible (<0.1 kg/month) | POC only; no production server |
| End-user browser (SPA) | ~5–10W per active session | ~0.3 g CO₂e per page view | Industry average for SPA |
| CoinGecko API calls | 60s polling × 5 cryptos | Shared server; negligible marginal cost | Free tier, no dedicated compute |
| DeepSeek AI inference | ~1 API call per chat message | ~0.2–0.5 g CO₂e per call | Shared GPU cluster; estimated |
| VMM computation (client) | JS GBM tick every 2s (browser) | ~0.1W additional CPU load | Client-side; no server cost |

At 1,000 daily users in production, we estimate around 15 to 30 kg CO2e per month. That is roughly 80 to 150 km of driving, or an economy seat covering about 8 km of flight distance. Not zero, but small compared to any physical art operation.

Blockchain & Cryptocurrency Considerations

We kept real blockchain transactions out of the POC for two reasons: complexity and environmental cost. A single Bitcoin transaction uses roughly 700 to 900 kWh, about a month of home electricity. Since we are using BTC as a unit of account and not actually moving any, that cost does not apply to us. If we add real settlement later, it would have to be Ethereum PoS or a Layer 2 like Polygon. PoS is about 99.95% more efficient than Bitcoin mining. Layer 2 cuts it further by another 99%.

Bitcoin: one transaction costs roughly 700 to 900 kWh. We do not execute any, so this is irrelevant to us currently.

Ethereum PoS, post-Merge since September 2022: around 99.95% less energy per transaction than Bitcoin PoW. This is what we would use if we add on-chain settlement in Phase 4.

Layer 2 solutions: For production, integrating a Layer 2 network (Polygon, Arbitrum, Base) would reduce per-transaction energy further by ~99% vs. Ethereum L1, at roughly 0.0003 kWh per transaction.

The BTC in the current POC is a number in a JavaScript store. No actual Bitcoin moves. Blockchain emissions: zero.

Eco-Design Principles Applied During Development

During development we tried to keep things lean. That is partly about sustainability and partly about the fact that leaner apps are faster and cheaper to run.

| Principle | Implementation | Environmental Benefit |
| --- | --- | --- |
| Efficient data transfer | SPA architecture — only changed components re-render; no full-page reloads | Reduced network requests and CPU cycles per interaction |
| API call minimisation | CoinGecko polled every 60s (not real-time); results cached in Pinia store | Fewer server-side computations; lower API provider energy use |
| Client-side VMM | Price simulation runs in browser JS, not on a dedicated server | Eliminates continuous server compute for price generation |
| Static asset optimisation | Vite production build: tree-shaking, code splitting, minification | Smaller JS bundles → faster load → less energy per page view |
| Image efficiency | Artwork images loaded from Wikimedia Commons CDN (globally cached) | Leverages existing CDN cache; avoids redundant origin fetches |
| No blockchain settlement (POC) | Ownership stored in PostgreSQL, not on-chain | Zero PoW/PoS transaction energy in current implementation |
| Green hosting target | Production target: Vercel (Scope 2: 100% renewable) or Fly.io (RE100) | Net-zero Scope 2 emissions for server infrastructure |

Lifecycle Assessment Summary

Rough lifecycle view:

Development: mainly our laptops and occasional DeepSeek calls. Rough total: 50 to 100 kg CO2e across the whole project. About five hours of flying, by that comparison.

Production: 15 to 30 kg CO2e per month at 1,000 DAU, dominated by AI inference. Near zero if we use green hosting for our own infrastructure.

End of life: switch off the cloud instances, delete user data per GDPR Article 17. Nothing physical to dispose of.

Regulatory Compliance: Environmental Law

A few EU rules would matter at commercial scale, though none apply to us as a student project right now.

EU Taxonomy Regulation (2020/852): Digital trading platforms are not currently in scope for what counts as 'environmentally sustainable' under the taxonomy, but the regulation is expanding and could become relevant.

CSRD: Scope 1/2/3 reporting required above 250 employees. Not relevant at our stage.

French Loi REEN 2021: annual digital sobriety reports required above 100,000 French users. Not there yet.

MiCA 2023: environmental disclosure required for crypto-asset providers. Since we do not run a blockchain, our obligation here would be minimal.

Commitments & Future Roadmap

For production: renewable-energy hosting, Vercel and Fly.io both qualify, PoS or L2 only if we add on-chain transactions, annual check of API call volume and bundle size, and a per-session CO2 estimate in account settings.

| Commitment | Target | Timeline |
| --- | --- | --- |
| 100% renewable energy hosting | Deploy on Vercel or Fly.io (RE100 certified) | Phase 5 (Q1 2027) |
| Carbon-neutral AI inference | Select AI provider with verified carbon offsets or use efficient local model | Phase 5 (Q1 2027) |
| Blockchain: PoS only | If on-chain settlement added, use Ethereum PoS or L2 exclusively | Phase 4 (Q4 2026) |
| Digital sobriety audit | Annual review of API call frequency, bundle size, and server compute | Annual from Phase 6 |
| User transparency | Display estimated CO₂e footprint per trading session in account settings | Phase 6 (Q2 2027) |
| Artwork IP sustainability | Partner only with artists who produce work without physical waste | Phase 7 (Q4 2027) |

Conclusions & Perspectives

We built a working trading platform in one academic year, six students, no budget. Honestly that surprised us. The engine works, the VMM generates prices, the AI integration is live, the frontend is ready to demo.

As far as we can tell, no one has combined leverage, AI automation, and art collecting in one product. Masterworks does fractional art, no leverage. Polymarket does speculation, no art. There is probably a window for a first mover, though EU regulation on crypto derivatives is tightening and that window will not stay open indefinitely.

The regulatory risk is the one that actually worries us. There is a real possibility that what we built would be classified as a gambling product under French law, which would mean either an ARJEL licence or a significant redesign. The NFT market has not recovered from 2022, which makes early user acquisition harder. And if the AI Monitor ever makes a bad sequence of trades in a real deployment, the reputational fallout could be severe even if the legal liability stays unclear.

One decision we made early and stuck to: we did not build the most profitable version of this. No push notifications to pull users back during price spikes. No trending labels to manufacture urgency. No option to reload a liquidated position by paying more. We talked about some of these features and decided against them deliberately.

As an academic project, we think it worked. We built something real, not a wireframe, a working app, that connects full-stack web development, stochastic price modelling, and AI API integration. We also came out of it with a clearer sense of why technically interesting financial products need to be designed carefully around who they might hurt.

Appendix A — Project Gantt Chart

Simplified Gantt representation (full interactive version available in project repository):

| Task | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Competitive analysis & wireframes | █ | █ |  |  |  |  |  |  |  |
| Vue 3 + Tailwind scaffold |  | █ | █ |  |  |  |  |  |  |
| DeepSeek AI integration |  | █ | █ |  |  |  |  |  |  |
| Dark UI redesign + crypto pricing |  |  |  | █ |  |  |  |  |  |
| VMM (GBM) implementation |  |  |  | █ | █ |  |  |  |  |
| Perpetual futures engine |  |  |  |  | █ | █ |  |  |  |
| Wallet connect (MetaMask/Test) |  |  |  |  |  | █ |  |  |  |
| Auth system + demo accounts |  |  |  |  |  |  | █ |  |  |
| AI Account Monitor |  |  |  |  |  |  | █ |  |  |
| Portfolio AccountView (5 tabs) |  |  |  |  |  |  | █ | █ |  |
| Settings + Logout |  |  |  |  |  |  |  | █ |  |
| Pitch deck (PPT) |  |  |  |  |  |  |  | █ |  |
| Project Report (this document) |  |  |  |  |  |  |  |  | █ |

Appendix B — API Reference

Vite Proxy Routes (Frontend Dev Server)

| Proxy Path | Target | Auth | Notes |
| --- | --- | --- | --- |
| /api/* | http://localhost:8000 | None (local) | FastAPI backend |
| /llm-api/* | https://api.deepseek.com | Bearer injected server-side | LLM_API_KEY from .env (no VITE_ prefix) |
| /coingecko/* | https://api.coingecko.com | None | Free tier; polling 60s intervals |
| /blockcypher/* | https://api.blockcypher.com | Token query param | BTC testnet payments |

AI Account Monitor — Action Command Schema

Request body sent to the external AI endpoint (POST application/json):

{ "wallet": { "usd": number, "btc": number, "shares": {...} }, "positions": [...], "tpslOrders": [...], "prices": {...}, "timestamp": ISO8601 }

Expected response schema:

{ "actions": [ { "type": "buy_shares" | "sell_shares" | "open_perp" | "close_perp" | "set_tpsl" | "cancel_tpsl", ...params } ] }

| Action Type | Required Parameters | Description |
| --- | --- | --- |
| buy_shares | artworkId: number, shares: number | Buy fractional shares at current mark price |
| sell_shares | artworkId: number, shares: number | Sell shares at current mark price |
| open_perp | artworkId: number, direction: "long"¦"short", leverage: number, btcCollateral: number | Open leveraged perpetual position |
| close_perp | positionId: string | Close open position at current mark price |
| set_tpsl | positionId: string, tp: number¦null, sl: number¦null | Set/update take-profit and stop-loss levels |
| cancel_tpsl | orderId: string | Cancel a pending TP/SL order |